ANNEX II: TERMS OF REFERENCE

HUSRB/23R/11/052/LB-04

1.	BACKGROUND INFORMATION	2

1.1.	Partner country	2

1.2.	Contracting authority	2

1.3.	Country background	2

1.4.	Current situation in the sector	2

1.5.	Related programmes and other donor activities	2

2.	OBJECTIVES & EXPECTED OUTPUTS	2

2.1.	Overall objective	2

2.2.	 Specific Objective(s)	3

2.3.	Expected outputs to be achieved by the contractor	3

3.	ASSUMPTIONS & RISKS	3

3.1.	Assumptions underlying the project	3

3.2.	Risks	3

4.	SCOPE OF THE WORK	3

4.1.	General	3

4.2.	Specific work	4

4.3.	Project management	4

5.	LOGISTICS AND TIMING	4

5.1.	Location	4

5.2.	Start date & period of implementation of tasks	4

6.	REQUIREMENTS	5

6.1.	Staff	5

6.2.	Office accommodation	7

6.3.	Facilities to be provided by the contractor	7

6.4.	Equipment	7

7.	REPORTS	7

7.1.	Reporting requirements	7

7.2.	Submission and approval of reports	8

8.	MONITORING AND EVALUATION	8

8.1.	Definition of indicators	8

8.2.	Special requirements	8

BACKGROUND INFORMATION

Partner country

Republic of Serbia

Contracting authority

Lokalna samouprava Senta

Country background

Climate change is a common global threat, but Serbia is experiencing its local impacts at a growing pace. The devastating impacts of the climate change are affecting public health, energy, transport, water ability and quality and agriculture production. Agriculture is a very important activity in Serbia and is mainly based on small family farms.

The first Law on Climate change in Serbia was adopted in 2021 with the aim to provide a basis for the further development of national climate policy. Climate change and environmental issues are high priority in the country. A Low Carbon Development Strategy and Action Plan was developed with a commitment to reduce greenhouse gas emissions by 33,3% (compared to 1990 levels) by 2030..

The project main objective to reducing soil erosion and desertification caused by negative climate change, by creating windbreaks in agricultural areas along the agricultural roads owned by the two settlements Senta and Tompa.

Current situation in the sector

Serbia faces significant soil erosion issues due to various factors, including deforestation, agricultural practices, and climate change. Heavy rainfall, and winds often more intense due to changing climate patterns, exacerbates erosion by removing the topsoil, which is crucial for agriculture and maintaining healthy ecosystems. The increased temperatures and altered precipitation patterns contribute to reduced soil moisture, which can lead to desertification over time. The loss of vegetation cover, often due to unsustainable land use practices and climate shifts, further accelerates this process.

Serbia’s National Environmental Protection Strategy includes measures to combat land degradation and promote sustainable land use. This strategy outlines goals for soil conservation, forest management, and combating desertification. It aims to reduce soil erosion, restore degraded lands, and integrate environmental considerations into economic planning.

Creating windbreaks along agricultural roads can be an effective strategy to reduce soil erosion and

combat desertification caused by climatic changes. Windbreaks are barriers of trees, shrubs, or other vegetation planted strategically to protect crops and soil from the damaging effects of strong winds.

We need to identify areas along agricultural roads that are vulnerable to wind erosion and desertification then focus on regions where soil is exposed and wind speeds are significant, choosing the plant species that are well-adapted to the local climate, soil type, and available water resources, plan out the layout and structure of the windbreaks. The design should consider factors like wind direction, wind speed, and the height of the vegetation, maintain the windbreaks, educate local farmers and agricultural communities about the benefits of windbreaks in mitigating soil erosion and desertification, and monitor the impact of windbreaks on reducing soil erosion and desertification. By implementing windbreaks along agricultural roads, not only will soil erosion and desertification be reduced, but other benefits such as improved microclimate for crops, increased biodiversity, and enhanced water conservation can also be realized.

This approach contributes to the overall sustainability and resilience of agricultural systems in the face of climate change challenges and to the programme specific objective.

Related programmes and other donor activities

Not applicable.

OBJECTIVES & EXPECTED OUTPUTS

Overall objective

The overall objective (Impact) to which this action contributes is:

The project main objective to reducing soil erosion and desertification caused by negative climate

change, by creating windbreaks in agricultural areas along the agricultural roads owned by the two

settlements Senta and Tompa.

Specific objective(s)

The  specific objective (Outcome) of this contract is as follows:

Create a wind protection belt of 3500 m with planting approximately 1750 saplings pieces (Enhanced protection of green infrastructure)

Expected outputs to be achieved by the contractor

The expected outputs of this contract are as follows:

Outcome: Enhanced protection of green infrastructure

Output 1: Successfully organized and implemented Afforestation process 3500 m

Output 2: Successfully organized and implemented Replacement maintenance of installed trees

ASSUMPTIONS & RISKS

Assumptions underlying the project

The Consultant has to assume the tasks under the project according to the present Terms of Reference and according to the best practices in the field.

Risks

Climate and site suitability: Windbreak effectiveness depends on factors such as wind speed,

direction, and prevailing weather patterns. Unsuitable sites may limit the effectiveness of

windbreaks.

Solution: Tailor windbreak design to suit local climate conditions and landscape characteristics.

Land tenure and ownership: Windbreak implementation might face challenges related to land

tenure, especially in cases where multiple landowners are involved.

Solution: The windbreakers will be planted on Municipal land to solve the problem of maintenance.

SCOPE OF THE WORK

General

Description of the assignment

The Consultant should cover the lack of capacity in the field of implementing the following activities:

- To create a wind protection belt of 3500 m .

- To plant tree saplings approximately 1750 pieces

- To successfully organize and implement the Replacement of the planted trees.

Geographical area to be covered

The tasks should be organized and implemented locally, in municipality of Senta,

Target groups

The target group/beneficiaries of windbreaks along agricultural roads are:

Farmers: Windbreaks provide protection for crops against wind damage, reducing the risk of crop

failure and improving overall yields.

- Soil conservation, windbreaks help prevent soil erosion by reducing wind speeds and creating a

barrier that traps sediment.

- Water conservation, windbreaks can reduce water evaporation from the soil, helping to conserve

water resources in areas facing water scarcity or drought conditions.

- Climate resilience, windbreaks contribute to climate resilience by creating micro-climates that are

more favorable for crops. They can protect against extreme weather events and temperature

fluctuations.

- Biodiversity, well-planned windbreaks can provide habitat and food sources for wildlife, promoting

biodiversity in agricultural landscapes.

Local communities: Improved agricultural productivity and sustainability benefit the entire local

community. Windbreaks can lead to increased food production, job opportunities, and economic

growth in rural areas.

- Carbon sequestration, trees and vegetation in windbreaks help sequester carbon dioxide,

mitigating the impact of greenhouse gas emissions and contributing to climate change mitigation.

- air quality, windbreaks can act as filters, reducing the amount of dust and pollutants carried by

strong winds, leading to improved air quality in nearby residential areas.

Governmental and environmental organizations: Implementing windbreak projects aligns with the

objectives of government agencies and environmental organizations focused on sustainable land

management, soil conservation, and combating desertification.

Overall, creating windbreaks along agricultural roads benefits not only individual farmers but also

the broader agricultural sector, the environment, and local communities. It contributes to building

resilient and sustainable agricultural systems that can withstand the challenges posed by climate

change.

Specific work

- Afforestation process of 3500 m next to agricultural roads

The soil analysis, including the determination of pH value and nutrient content, has been conducted in advance, and the results will be made available to the Contractor. The microclimate assessment of the area (wind strength, sunlight exposure, frost-prone periods) and environmental inspections have been completed by the Contracting Authority, and the relevant information will be provided to the Contractor.

The total length of the wind protection belt needs to be 3,500 meters. The size of the planting holes must be determined by the Contractor, adjusted according to the size of the saplings to ensure the appropriate depth and width. The planned tree planting distance in a row needs to be 4 meters. One row of trees is planted on both sides of the road, and where it is not possible, for objective reasons, two rows (4x4) will be planted on the same side of the road. It must be ensured that the 4-meter planting distance is strictly maintained, and in the case of two-row planting, symmetry and stability must be achieved.

The total required number of tree saplings approximately 1750 pieces, minimum 2 years old.  Only healthy, pest-free, and at least two-year-old saplings shall be used. Care must be taken to transport and store the saplings properly before planting to avoid drying out or damage.

The species intended for planting are poplar and mulberry in a ratio of 50% - 50%.

Poplars can be the following types: white poplar (Populus alba), black poplar (Populus nigra), Euro-American poplar (Populus x euroamericana, clones: I-214, I-214) and Lombardy poplar (Populus nigra cv. italica).

From mulberries, it can be white mulberry (Morus alba), black mulberry (Morus nigra), or colorful mulberry (Morus spp). If for any reason there are no suitable mulberry tree saplings on the market, an alternative for planting is the domestic walnut (Juglans regia).

It is necessary to remove bushes from the working surface, level unevenness, and carry out land preparatory work for afforestation.

The planting of the wind protection belt should be carried out simultaneously with PE foils laying (Polietilen), the designed durability of which cannot be less than 3 years. The task of the PE foils is to reduce the maintenance of the plantations only to protect against diseases and pests, and eventually replacement of dead/damaged saplings, while at the same time excluding the need for hoeing, removing weeds, watering, as well as hiring additional labor for this purpose.

Technical details for applying the PE foil: The foil should be laid to fully cover the entire planting strip. It must be properly secured to prevent the wind from lifting it. The planted saplings must be monitored quarterly, with particular attention to survival rates and possible diseases. If the foil does not provide full protection and diseases or pests occur, the Client must be notified immediately, and necessary biological or mechanical protection measures must be coordinated.

- The replacement of the dry trees is after one year

- After the first year, the contractor needs to replace the trees which did not make it.

- The unsuccessful saplings need to be replaced by the same species as was planted primary.

The Contractor must provide the required labor, equipment, materials, and cover maintenance costs for the execution of the work. The Contractor prepares a report on the condition of the trees every 6 months.

Project management

Responsible body

The Consultant is responsible for all the activities regarding this contract. From the other side, Lokalna samouprava Senta as a Contracting Authority will be responsible for the coordination.

Management structure

Arpad Maćko, the project manager and project team commissioned by Lokalna samouprava Senta, is responsible for the overall implementation of the tasks related to this contract, as well as for the coordination of specific activities and the implementation of professional details.

Facilities to be provided by the contracting authority and/or other parties

The contracting authority will provide the contractor with the accurate measurements of the roads and the area where the trees need to be planted.

LOGISTICS AND TIMING

Location

Senta, North Banat district, Serbia

Start date & period of implementation of tasks

The intended start date is November 29, 2024, and the period of implementation of the contract will be 13 months from this date. Please see Articles 19.1 and 19.2 of the special conditions for the actual start date and period of implementation.

REQUIREMENTS

Staff

Note that civil servants and other staff of the public administration of the partner country, or of international/regional organisations based in the country, shall only be approved to work as experts if well justified. The justification should be submitted with the tender and shall include information on the added value the expert will bring as well as proof that the expert is seconded or on personal leave.

Key experts

Key experts are not required.

Other experts, support staff & backstopping

CVs for experts other than the key experts should not be submitted in the tender but the tenderer will have to demonstrate in their offer that they have access to experts with the required profiles. The contractor shall select and hire other experts as required according to the needs. The selection procedures used by the contractor to select these other experts shall be transparent, and shall be based on pre-defined criteria, including professional qualifications, language skills and work experience.

The costs for backstopping and support staff, as needed, are considered to be included in the tenderer's financial offer.

Office accommodation

Office accommodation for each expert working on the contract is to be provided by the contractor.

Facilities to be provided by the contractor

The contractor shall ensure that experts are adequately supported and equipped. In particular it must ensure that there is sufficient administrative, secretarial and interpreting provision to enable experts to concentrate on their primary responsibilities. It must also transfer funds as necessary to support their work under the contract and to ensure that its employees are paid regularly and in a timely fashion.

Equipment

No equipment is to be purchased on behalf of the contracting authority / partner country as part of this service contract or transferred to the contracting authority / partner country at the end of this contract. Any equipment related to this contract which is to be acquired by the partner country must be purchased by means of a separate supply tender procedure.

REPORTS

Reporting requirements

The contractor will submit the following reports in English in one original:

- Interim Report of maximum 6 pages to be produced after 2 months from the start of implementation. The approval of the interim report will be the basis for issuing respective interim payment as indicated in the Special Conditions.

- Final report with the same specifications as the draft final report, incorporating any comments received from the parties on the draft report. The deadline for sending the final report is 10 days after receipt of comments on the draft final report. The report shall contain a sufficiently detailed description of the different options to support an informed decision on service provided. The detailed analyses underpinning the recommendations will be presented in annexes to the main report. The final report must be provided along with the corresponding invoice.

Submission and approval of reports

The report referred to above must be submitted to the project manager identified in the contract. The project manager is responsible for approving the reports.

MONITORING AND EVALUATION

Definition of indicators

The indicator of the successful implementation of the contract is “Services provided in timely, quality and quantity manor, as required in these Terms of Reference” and defined within activities determined in point 2.3 Expected outputs to be achieved by the contractor and 4.2. Specific work.

Special requirements

Not appropriate.